Extended Nick’s shop hours: open until 6pm, Zinter on Monday, Tuesday, Nick on Wed, Thurs

Week 5 15th Feb

Heat sinks (3 hours after kapton tape, Patrick, Anton)

A-arms (14 hours, 6 hours weld, Taha, Brian on lathe, me)

Laser order (calling a bunch of places, rush order and discounts)

Drivetrain fab (6-8 hours)

Week 4 22nd Feb

Battery box weld

Suspension tabs

Pedal box fab start?

Coolant?

Uprights?

Week 3 29th Feb

Pedal box (latest start)

Drivetrain install, suspension rockers

Week 2 7th March

Coolant (latest start)

Week 1 14th March

Week 0 21st March

Finish

Test