Updates on system statues

Drivetrain is a 1.5 to 2 weeks out. 1 week of fabrication, 1 week of install.

Then pedal box stuff (holden finalized base plate)

Firewall, cut 1/2 fire wall, can cut 2nd half, need more material, 2nd firewall needs more material, rules inquiry, talking to judges about insulating material, checked forums.

Home depot for foam (2ft by 8ft by 2 inches) but looking at other options. Yossi might help?

Anton is writing code, trying to make it bug free. Looking at new operating systems

Suspension and steering might be done this evening! Then people can machine stuff!