**Task Description**

You are responsible testing the impact attenuator. The specifications for this design and test are found in FH rules sections T3.20.

**Responsible Parties**

Claire Mallon is the sole member responsible for this test.

**Deliverables**

Report due in February (?) to Formula Hybrid and Formula Lincoln

**Budget**

$0

**Resources (human and machine)**

Instron – 2 hours

**Time to complete**

1 week (Nov 1 – 7)

**Required Inputs**

Manufactured impact attenuator and front bulkhead